# Website Development Plan

Mount Elgon Ecosystem Conservation Trust (MEECT)

Prepared by: Robert Kimutai
Email: workwithkorir@gmail.com / tadzworld007@gmail.com 
Phone: 0713626045 / 0722774212
Organization: Poplogic Creations

# 1. Overview

This plan outlines the step-by-step process for designing, developing, testing, and deploying a professional, responsive, and interactive website for the Mount Elgon Ecosystem Conservation Trust (MEECT). The project aligns with MEECT’s vision of promoting conservation awareness, transparency, and stakeholder engagement through a digital platform.

# 2. Project Objectives

• Develop a modern and SEO-optimized website that enhances MEECT’s visibility and credibility.
• Showcase MEECT’s programs, partnerships, and community impact.
• Provide a hub for knowledge sharing and stakeholder engagement.
• Enable donations, volunteer sign-ups, and partner collaborations.
• Train MEECT staff to independently manage and update the website.

# 3. Project Approach and Methodology

The project will follow a five-phase structured approach covering inception, design, development, testing, and training & handover. Each phase will deliver measurable outputs ensuring quality and timely completion.

# 4. Website Structure and Content Outline

The website will include Home, About Us, Programs & Projects, Our Impact, Resources, News & Events, Get Involved, Contact Us, and Donate pages.

# 5. Technical Specifications

Platform: Django CMS
Frontend: HTML5, CSS3, JavaScript; Framework (Vite+React)
Hosting: Secure VPS with SSL
Database: MySQL 
SEO Tools: Google Analytics, Yoast SEO
Donation Integration: PayPal or M-Pesa API
Security: SSL, CAPTCHA, Backups

# 6. Design Style and Branding

Theme: Modern and natural
Colors: Green and grey tones
Typography: Clean sans-serif fonts
Tone: Trustworthy, community-driven, and eco-conscious

# 7. Quality Assurance

Testing will include usability, accessibility (WCAG 2.1), responsiveness, and load speed optimization. SEO and content validation will also be conducted before launch.

# 8. Capacity Building & Support

MEECT staff will receive training on CMS usage, basic troubleshooting, and content management. A user manual and three-month support plan will be provided.

# 9. Risk Management

Potential risks include delayed content submission, scope creep, or downtime. Mitigation involves early planning, adherence to scope, and scheduled deployments.

# 10. Project Team and Roles

Robert Kimutai (Lead Developer & Project Manager)
UI/UX Designer
Alvin Waliaula (Backend Developer & QA Tester)
Content Officer (MEECT)
Trainer

# 11. Timeline Summary

Week 1: Inception & Planning
Week 2: Design Prototype
Weeks 3–4: Development & Testing
Week 5: Training & Handover

# 12. Sustainability and Maintenance

MEECT staff will manage updates internally, with optional quarterly technical reviews for backups, security, and SEO performance improvements.

# 13. GANNT CHART